# MTCA Data Platform — Developer’s Guide

End-to-end Blueprint implementation with the mtca-data-platform plugin in Claude Cowork

MTCA IT Department — Data Management Team

Version 0.1 · June 2026

Table of Contents

## 1. What this guide is

This is the hands-on manual for building the MTCA Data Platform described in the Data Platform Blueprint — from an empty repository to a production Debt Management slice, and then to comprehensive, all-data coverage. It assumes you work in Claude Desktop (Cowork) with the mtca-data-platform plugin installed, so the 13 delivery skills are available to you.

It is sequenced: follow it top to bottom for the first (Debt Management) slice, then reuse the same loop for every later source, mart and consumer. Each step tells you what to do, what to say to Cowork, what you must prepare, what you get back, where it runs, and the gate that must pass before you move on.

How to read it: §2 prerequisites · §3 how to work in Cowork with the plugin · §4 what you’re building (the Blueprint target) · §5 the end-to-end build, milestone by milestone (the core) · §6 after Debt: breadth and the next consumer · §7 the cross-cutting concerns (quality, security, CI, ops, governance) · §8 the gates · §9 daily rhythm · §10 troubleshooting · §11 quick reference.

## 2. Prerequisites

Tools & access (before M0):

- Claude Desktop with Cowork and the mtca-data-platform plugin installed (Settings → Capabilities → install the plugin; confirm the skills appear).

- A workstation (Windows or macOS — both are supported) with: Python 3, Git, and — for the live build — dbt, and Docker if you want local services. Run the toolchain check (see §3) to see what’s missing.

- Network & platform access per the Blueprint: the MAGNET ↔ Azure VPN bridge; credentials (via Keycloak SSO) for ClickHouse, dbt, OpenMetadata, Superset; and the manifest store (PostgreSQL dq).

- Anonymised dev databases for development (real Restricted data is gated by the DPO’s DPIA — see §7).

- Source access to the legacy systems you will onboard (e.g. the Informix irdnew estate), read-only, from the platform network.

Knowledge: you don’t need to memorise the method — the skills carry it. But read the hand-over brief (docs/handover-brief.md) and skim the DQF (frameworks/) once, and keep the Blueprint open as the architecture reference.

If any access is missing, that is itself the first task — record it; production-readiness-check will require most of it before go-live anyway.

## 3. How to work in Cowork with the plugin

### Invoke skills by saying what you want

The skills trigger from natural requests — you don’t call them by name. Examples:

- “Onboard the ARS accounting source into Bronze.” → onboard-source

- “Build the Taxpayer-360 golden record and the debt aged-balances mart.” → build-dbt-model

- “Add the data-quality checks to this mart.” → add-dq-checks

- “Verify these BOP descriptions before we use them.” → verify-catalogue-semantics

- “Are we ready to put Debt into production?” → production-readiness-check

If you want a specific skill, name it (“use repo-scaffold to lay out the repo”). When in doubt, ask Cowork “which skill should I use to …” and it will pick.

### The two-track method (this is the most important habit)

The Cowork sandbox runs Python but has no dbt-against-ClickHouse, no database, no live data, and it cannot delete files on your workstation. So every task is on one of two tracks — decide which up front:

- Track A — generate offline. All the skills’ generators (DDL, models, tests, catalogue input, dashboards, API, plans, gates) run in Cowork and produce files. Do these in Cowork and review the output there.

- Track B — run on the stack / your workstation. dbt build/dbt test against ClickHouse, the source loads, OpenMetadata ingestion, the Superset import, and every git commit must run on your machine. Cowork hands you a copy-pasteable, cross-OS command block; you run it and paste back the result.

The mtca-dev-workflow skill owns this split — ask it “which track is this on?” any time you’re unsure. Git runs on your workstation, never in the sandbox (the sandbox strands lock files).

### Set up your workstation (run once)

Ask Cowork: “Check my toolchain for the data platform.” It runs mtca-dev-workflow’s devcheck.py and reports what’s present/missing on your OS. Then python tasks.py setup (after M0 scaffolds the repo) installs the dbt + pre-commit stack.

### Everything ends in a commit

Each skill’s last step is to write its output into the repo and commit it on your workstation (git add … && git commit …, same on Windows and macOS). An artefact that exists but isn’t committed isn’t done. Never hand-edit a generated file — change the spec and regenerate.

## 4. What you’re building (the Blueprint target)

In one paragraph: a single, comprehensive platform that ingests all of MTCA’s data into a ClickHouse medallion (Bronze → Silver → Intermediate → Gold → Published), catalogues and quality- gates it in OpenMetadata + dbt, and serves it to many consumers — Debt Management first, the SAS risk project second, then the rest — through Superset dashboards and APIs, all secured by Keycloak and observed by Prometheus/Grafana.

The pieces you will build, and the skill that builds each:

| Layer | What | Skill |
| --- | --- | --- |
| Repo & conventions | the mono-repo, git workflow | repo-scaffold |
| Ingestion → Bronze | gated load, reconciliation | onboard-source |
| Catalogue (structure) | dbt sources, technical metadata, vocabularies | import-schema-to-catalogue |
| Catalogue (meaning) | descriptions from legacy code; DRAFT→VERIFIED | legacy-module-to-openmetadata, verify-catalogue-semantics |
| Silver / Intermediate / Gold | the five-layer dbt models, join contracts, Taxpayer-360 | build-dbt-model |
| Quality | six-dimension DQ gates + badge | add-dq-checks |
| Consumption | dashboards, APIs | build-superset-dashboard, expose-api |
| Go-live | the production-readiness gate | production-readiness-check |
| Next consumer | serve SAS and beyond | onboard-consumer |
| Foundations | principles, the dev method | mtca-architecture-principles, mtca-dev-workflow |

The Debt Management slice is the spine. You build the whole production path once, end to end, on the bounded Debt use case — debt sources → Bronze → Silver/Intermediate → the debt Gold marts (mart_debt__aged_balances, mart_debt__collection_performance, and int_taxpayer__master / Taxpayer-360) → the Debt dashboard + API → production. Then you repeat the patterns for breadth and the next consumer.

## 5. The end-to-end build — milestone by milestone

The Blueprint’s Debt slice runs M0 → M6. Each milestone below has: Goal, Skill(s), Say to Cowork (a trigger), Prepare (inputs you bring), Produces, Run live (Track B), and the Gate / DoD that must pass before the next milestone.

### M0 — Foundation & environment

Goal: a version-controlled repo and a working environment for everyone. Skills: mtca-architecture-principles, mtca-dev-workflow, repo-scaffold.

- Set the ground rules. Say: “List the platform principles” (mtca-architecture-principles). Skim them; you’ll cite them when decisions come up. Record any big decision as an ADR: “Write an ADR: we use dbt + OpenMetadata for data quality, not SAS.”

- Check the toolchain. Say: “Check my workstation toolchain.” Install whatever’s missing.

- Scaffold the repo. Say: “Scaffold the platform repo.” (repo-scaffold) — produces the mono-repo (dbt project, ingestion/, catalogue/, quality/, consumption/, security/, ops/, conventions, pre-commit, the cross-OS task runner).

  - Run live: on your workstation — git init && git add -A && git commit -m "chore: scaffold   platform repo", then python tasks.py setup (installs dbt + pre-commit). Push to your remote.

- Gate / DoD: repo exists and is committed; every team member can clone it and devcheck.py passes; the principles register is in docs/.

### M1 — Debt sources into Bronze, catalogued

Goal: the debt source tables land in Bronze, reconciled, tiered and catalogued. Skills: onboard-source → import-schema-to-catalogue → (legacy-module-to-openmetadata) → verify-catalogue-semantics.

- Profile before any DDL. Say: “Onboard the  into Bronze.” (onboard-source) It first profiles the source (fill rates, constant columns, real date coverage) and gives you a review report — the human gate. Decide the load set and the tier (debt sources are Hot, ~60-second freshness). Prepare: source host/db/user (password via env var), and the legacy inventory if you have one.

- Generate Bronze DDL & load. The skill generates the ClickHouse Bronze DDL (money widened to Decimal(38,s)). Run live (Track B): apply the DDL, configure ingestion/sources/<src>.yml, run the gated load, and verify the reconciliation manifests (one SUCCESS row per table, reconciled = true, count equal to source).

- Register the structure for dbt + the catalogue. Say: “Import the  schema into the catalogue.” (import-schema-to-catalogue) — produces dbt/models/_sources/<src>__sources.yml, the OpenMetadata technical metadata, and reference-data vocabularies (code→label) for any lookup tables.

- Recover meaning (if legacy code exists). For a legacy PowerBuilder module, say: “Document the tables this module uses for the catalogue.” (legacy-module-to-openmetadata) — produces DRAFT table/column descriptions from the source.

- Verify the meaning. Say: “Verify these descriptions before we use them.” (verify-catalogue-semantics) — drive each description DRAFT → VERIFIED against the form/spec/code or by data arithmetic; the gate blocks anything still DRAFT from driving a mart or the hand-over.

- Gate / DoD: debt source tables in Bronze with passing reconciliation manifests; sources + technical metadata + vocabularies in the repo; descriptions for the columns you’ll model are VERIFIED. Commit everything.

### M2 — Silver + the Intermediate join layer, tested

Goal: clean staging models and the cross-source join layer (incl. Taxpayer-360) build and pass. Skills: build-dbt-model, add-dq-checks.

- Staging (1:1, no joins). Say: “Create the staging models for the debt source tables.” (build-dbt-model, kind: staging) — one stg_<src>__<entity> per source table, types/cleaning only.

- Intermediate (joins + golden record). Say: *"Build int_taxpayer__master joining IRD identity and VAT on TIN."* (build-dbt-model, kind: intermediate) — the explicit join is a named model, and its join keys get not-null + relationships tests (the join contract). Taxpayer-360 is the canonical int_ golden record; later marts compose from it.

- Quality on what you’ve built. Say: “Add the DQ checks to these models.” (add-dq-checks) — six-dimension, dimension-tagged tests + thresholds.

  - Run live (Track B): python tasks.py dbt-build && python tasks.py dbt-test. The join-contract and DQ tests must be green.

- Gate / DoD: Silver + int_ (incl. Taxpayer-360) build and pass tests; a fan-out or orphaned key fails a test (it must). Commit.

### M3 — The debt Gold marts

Goal: the consumer-facing debt marts build, pass DQ, and are catalogued/verified. Skills: build-dbt-model, add-dq-checks, verify-catalogue-semantics.

- Build the marts. Say: *"Build mart_debt__aged_balances and mart_debt__collection_performance from the intermediate layer."* (build-dbt-model, kind: mart) — marts compose from int_, never re-join raw sources.

- Gate their quality. Say: “Add six-dimension DQ checks to the debt marts.” (add-dq-checks) — including the freshness test at the Hot SLA and the accuracy reconciliation (implement the real reconciliation; the stub is an open control, not a pass).

- Verify their columns. Ensure every mart column’s meaning is VERIFIED (verify-catalogue-    semantics --gate).

  - Run live: dbt build/dbt test green; the quality badge shows green in OpenMetadata.

- Gate / DoD: debt Gold marts build, carry green DQ gates, and every column is VERIFIED. Commit.

### M4 — The Debt Management dashboard

Goal: the debt team sees live debt data in Superset. Skill: build-superset-dashboard.

- Say: “Build the Debt Management dashboard over the debt marts.” — produces the Superset dataset (with metrics defined once: total_outstanding, debt_to_assessment, ageing bands) and the dashboard manifest (charts: aged balances by band, risk-ranked debtors, collection tracking, instalment monitoring; RBAC roles; alerts).

  - Run live (Track B): import the dataset into Superset (set the real database connection), build the charts from the manifest, apply the Keycloak RBAC roles (Restricted-by-default), and wire the alerts.

- Gate / DoD: the dashboard renders live debt data, is role-restricted, and its alerts are live.

### M5 — The API + alerts (the DMBB/workflow surface)

Goal: the no-code/low-code Debt Management (DMBB/Joget) workflow reads debt data over an API. Skill: expose-api.

- Say: “Expose the debt aged-balances mart as an API for the workflow.” — produces the OpenAPI 3.0 contract + parameterized SQL, with Keycloak bearer auth and RBAC.

  - Run live: implement the endpoint against the contract, enforce auth/roles at the gateway, validate the contract, and connect the DMBB workflow.

- Gate / DoD: the workflow consumes the API; contract and served fields match; alerts (e.g. the 90+ ageing-band growth) fire.

### M6 — Production readiness & go-live

Goal: Debt Management goes live with sign-off and a safety net. Skill: production-readiness-check.

- Say: “Run the go-live checklist for the Debt release.” — it auto-checks the repo (CI, ops runbook, rollback, DQ gates, dashboard/API RBAC, alerts, secrets) and takes attestations for the rest (deployed/promoted, monitoring live, DPIA/DPO clearance for real data, UAT sign-off, go-live sign-off), and returns a hard pass/fail.

- Close every ❌: stand up CI, write and rehearse the rollback, get the debt-team UAT and the DGC sign-off, obtain the DPIA clearance for moving from anonymised dev data to real Restricted data.

  - Run live: promote dev → test → prod through the pipeline; cut over; hypercare.

- Gate / DoD: production-readiness-check returns GATE PASS; keep the green report as the release evidence. You are in production.

A complete worked run of M0→M6 (generation only, on sample data) is in examples/golden-path/ — run bash run_golden_path.sh to see exactly what each milestone produces.

## 6. After Debt — breadth and the next consumer

The Debt slice proved the patterns. Two threads continue in parallel:

Breadth (the whole estate). Bring the rest of the legacy estate into Bronze + catalogue over time — all nine databases / 5,170+ tables — using the same M1 loop per source: profile → load → reconcile → catalogue structure → recover & verify meaning. Tier each source (Hot/Warm/Cold/Archive), run the mystery-table A/B/C triage as a scope gate, and keep a coverage backlog. Every source you add is reusable by any consumer.

The next consumer (depth). When a new consumer needs data, say: “Onboard the SAS risk project as a consumer.” (onboard-consumer) — it diffs the consumer’s needs against the current Gold marts and produces a gap analysis + onboarding plan + a Definition-of-Done. Close the gaps by building into shared Gold (never a side-pipeline), expose the surface (a dashboard, an API, or a Gold feed), set RBAC, and gate. SAS is the second consumer: it reads Gold for risk analytics and writes risk scores back as a Gold mart (mart_risk__scores) — modelled, DQ’d and verified like any other, so the dashboard and API can read the scores too. (SAS runs under the AI-10 Restricted-data rules — the DPIA gate applies.)

The platform gets richer with each consumer: the first is the hardest; every later one is mostly reuse.

## 7. Cross-cutting concerns (apply throughout, not at the end)

- Data quality (DQF). Every mart carries the six-dimension gates from add-dq-checks, tagged so the reconciler rolls them into the 0–100 quality badge in OpenMetadata (the headline score the programme tracks to ~90% by Q4 2026). dbt tests are gates (fail the build); the OpenMetadata profiler does fitness monitoring (incidents). See frameworks/data-quality-framework/.

- Security & data protection. Restricted-by-default; classification cascades; access via Keycloak RBAC. Real Restricted data may not be processed until the DPO’s DPIA clears it (GDPR Art. 35; MITA AI-10/SEC-02) — develop on anonymised dev data until then. This is a hard go-live gate (production-readiness-check SEC-2).

- Version control & CI. Everything-as-code, committed and PR-reviewed; git runs on the workstation. Stand up CI to run dbt test and the hygiene hooks on every change (a failing test blocks promotion). Never hand-edit a generated artefact — fix the spec and regenerate.

- Observability & operations. Prometheus/Grafana monitoring; freshness SLAs per tier (Hot < 5 min); an ops runbook for ingestion/build/dashboard failures; alerts wired. “You build it, you run it.”

- Governance & evidence. Report to the DGC with the monthly scorecard/KPIs; keep manifests, test history, the readiness report and sign-offs as audit evidence. Evidence — not assertion — is the governance currency, and it’s what the DcP3 hand-over to the ITCAS vendor reads from the catalogue (only VERIFIED columns ship).

## 8. The gates (nothing ships amber)

The platform is a sequence of gates that compose. A green production-readiness report means the slice cleared all of them, with evidence:

| Gate | Owner skill | “Pass” means |
| --- | --- | --- |
| Onboarding profile reviewed | onboard-source | the load set + tier were decided from real profile data |
| Reconciliation manifest | onboard-source | loaded count == source count, one SUCCESS row per table |
| Join contract | build-dbt-model | int_ join keys pass not-null + relationships tests |
| Six-dimension DQ | add-dq-checks | the mart’s dimension-tagged tests are green |
| Catalogue verification | verify-catalogue-semantics | every mart/hand-over column is VERIFIED, not DRAFT |
| RBAC | build-superset-dashboard / expose-api | the surface is role-restricted (Restricted-by-default) |
| DPIA / DPO | (attested) | real Restricted data is cleared for use |
| Production readiness | production-readiness-check | all blockers pass; report is green |

## 9. Daily working rhythm

- Pick the next slice (a source, a mart, a dashboard) from the backlog.

- Decide the track: generate in Cowork (Track A); run dbt/loads/imports and commit on your workstation (Track B). Ask mtca-dev-workflow if unsure.

- Use the skill, don’t free-hand: say what you want; review the generated spec/output; fill any TODO/DRAFT; run it live; commit.

- Pair: shadow → pair → lead. The first time on each skill, pair with the STX/contractor; then the team leads. The skill is the script for this.

- Close the loop: run the relevant gate (DQ, verify, readiness) before calling it done.

## 10. Troubleshooting & FAQ

- “dbt didn’t run in Cowork.” Correct — that’s Track B. Cowork generates the models; you run dbt build on your workstation/stack. (mtca-dev-workflow.)

- “git says index.lock exists / can’t commit.” A git command was run inside the Cowork sandbox, which can’t clean up its lock files. Run git on your workstation; if locks are stranded, delete .git/index.lock (see repo-scaffold/references/git-on-the-workstation.md).

- “The script left files inside the skill folder.” Point --out/--repo at your repo’s workspace (e.g. catalogue/module-semantics/), not the skill directory.

- “A YAML-spec skill says ‘install pyyaml’.” Install PyYAML (pip install pyyaml, or python tasks.py setup). The spec-reading skills need it.

- “The accuracy DQ test passes but we never wrote the reconciliation.” That’s the deliberate stub — accuracy is an open control until you implement the real cross-source check; don’t read the green as done.

- “A description is unclear.” Mark it to_confirm (not a guess) and resolve it with the Data Owner; the verify gate keeps DRAFT meaning out of marts.

- “Should we use  for Y?” Ask mtca-architecture-principles — most such questions are already settled by a principle; record the decision as an ADR.

## 11. Quick reference

The 13 skills

| Skill | Use it to… |
| --- | --- |
| mtca-architecture-principles | decide by citation; write ADRs |
| mtca-dev-workflow | pick the track; cross-OS commands; commit on the workstation |
| repo-scaffold | scaffold the repo + the shared git workflow |
| onboard-source | profile → Bronze DDL → gated load → reconcile |
| import-schema-to-catalogue | dbt sources + technical metadata + vocabularies |
| legacy-module-to-openmetadata | recover meaning from legacy PowerBuilder code |
| verify-catalogue-semantics | DRAFT → VERIFIED gate |
| build-dbt-model | stg_ / int_ (join contracts, Taxpayer-360) / mart_ |
| add-dq-checks | six-dimension DQ + the quality badge |
| build-superset-dashboard | the dashboard (dataset + metrics + RBAC + alerts) |
| expose-api | the OpenAPI contract + SQL for a consumer |
| production-readiness-check | the go-live gate |
| onboard-consumer | serve the next consumer (gap analysis + plan) |

Where things live (in this kit)

- Install: dist/mtca-data-platform.plugin · skills source: skills/

- This guide + the brief + the install index: docs/

- The Data Quality Framework: frameworks/data-quality-framework/

- A full worked run of the loop: examples/golden-path/

The milestones: M0 environment · M1 Bronze + catalogue · M2 Silver + Intermediate · M3 debt Gold marts · M4 dashboard · M5 API + alerts · M6 production. Breadth (whole estate) and the next consumer (SAS) follow once the patterns are proven.

This guide describes the method; the live build-out is yours. Start at M0, keep each gate green, and the Debt slice — then the platform — reaches production with evidence behind it.